## Slide 1: API Gurus – Detailed Review
© 2024 IBM Corporation
Team Type: GI-CAAP
Team Objective
Enhance Plan Setup API thru an expanded rollout on ADP WFN's platform.​​ Provide GI access to real time enrolment data via and Enrolment API with ADP WFN​​. Enable Ideon, Noyo middleware for EOI event within GI Pru DECS for utilizing their LIMRA payload.
Achievements/Observations – July 2024
Week Ending 07/05: . Plan config – STD PercentageOfWeeklyEarning attribute fix completed and QA regression is in progress. . Sparc to CPM migrated cases – validation through EDH process in progress. . DCMS stored proc business logic comparison is in progress. . QA – automation testing is in progress and KT completed. . Enrolment API – JTW authorization, IncomeModeCode, CoverageTierCode, aysnch response table structure enhancement stories are in progress.
Team Composition | Name |  | Org
Team Size: 12.5 | PRU: 4.5 | IBM: 7 | TCS: 1
Velocity
Production Release |  |  | 
Prod release in last 3 months | Stories released in last 3 month | Last Production Release Date | Next Production Release Date
21 | 71 | 28-Jun-24 | 11-Jul-2024
Role | Name | Org | FTE
Product Owner | Mark Kozielec | PRU | 1
Scrum Master | Laurie Spinello | PRU | 0.5
Tech Lead | Stephen Cocuzza | PRU | 1
Analyst | Anjali Patel | PRU | 1
Analyst | Dominic Friel | TCS | 1
Dev/QE | Abu Syed | IBM (on) | 1
Dev/QE | Bhuvana D | IBM (off) | 1
Dev/QE | Shweta Gupta | IBM (off) | 1
Dev/QE | Ramanathan Natarajan | IBM (off) | 1
Dev/QE | Venkanna Daravathu | IBM (off) | 1
Dev/QE | Thirumala Banugu | IBM (off) | 1
Dev /QE | Sudheer Kumar | IBM (off) | 1
Dev/QE | Daniel Goldin | PRU | 1
Leads: Venkanna, Shweta & Abu